NBSI v1.0 — Engineering Build Plan

Lightweight Stack

Full Build Plan for CPU-Only Hardware

spaCy extraction · MiniLM embedding · NBSI core (unchanged) · llama-cpp synthesis · OS file watcher

| Target hardware | Raspberry Pi 5 — 8 GB RAM · ARM Cortex-A76 · no GPU required |
| --- | --- |
| Extends | nbsi_v1_external.zip — all 33 tests still pass unchanged |
| New components | spaCy extractor · RealEmbedder · Synthesiser · OS watcher |
| Disk footprint | ~2.5 GB total (models + deps + code) |
| Ingestion speed | ~2–4 document pages per minute on Pi 5 (CPU) |
| Query latency | Graph traversal < 100 ms · Synthesis 20–60 s depending on model |
| Engineer-days | 3–5 days to working beta |

# 0.  What This Plan Builds

This document is the engineer's build plan for the NBSI lightweight stack — the complete system that runs on a Raspberry Pi 5 with no GPU. It connects four new components to the existing NBSI v1.0 core. Nothing in the core changes. The core is already built and already tested. This plan wires real inputs and real outputs to the architecture that is already running.

| Layer | Component | Status | This plan |
| --- | --- | --- | --- |
| Extraction | spaCy NLP → nodes + edges | Not built | Section 2 |
| Embedding | MiniLM-L6-v2 sentence transformer | Stub only | Section 3 |
| Graph + lifecycle | Full NBSI core (all modules) | ✓ Complete, 33/33 tests | Unchanged |
| Synthesis | llama-cpp 1–3 B quantised model | Not built | Section 4 |
| OS integration | File watcher + document reader | Not built | Section 5 |
| Orchestration | Main entry point + persistence | Not built | Section 6 |

Prerequisites before starting Download nbsi_v1_external.zip. Install networkx, numpy, scipy. Run python3 run_tests.py and confirm 33 tests pass. Every section in this plan assumes that foundation is working. Do not skip this verification step — it is the only way to confirm the environment is correct before adding dependencies.

# 1.  Environment Setup

## 1.1  Hardware

| Component | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| RAM | 4 GB | 8 GB | 1.5 B model needs ~2.5 GB total; 3 B needs ~5 GB |
| CPU | Pi 4 — Cortex-A55 | Pi 5 — Cortex-A76 | Pi 5 is ~2.5× faster for llama-cpp inference |
| Storage | 16 GB SD or SSD | 32 GB SSD | SSD strongly preferred — models are write-heavy on first load |
| OS | Raspberry Pi OS 64-bit | Bookworm 64-bit | Must be 64-bit for llama-cpp to compile correctly |
| Python | 3.10 | 3.11 | 3.12 has llama-cpp build issues as of early 2026 |

## 1.2  System packages

sudo apt update && sudo apt upgrade -y # Build tools required for llama-cpp compilation sudo apt install -y build-essential cmake git # Python 3.11 sudo apt install -y python3.11 python3.11-venv python3.11-dev # Create and activate virtual environment python3.11 -m venv ~/nbsi-env source ~/nbsi-env/bin/activate # Confirm version python --version # Must show 3.11.x

## 1.3  Python packages

# NBSI core deps (already in requirements.txt) pip install networkx numpy scipy # Extraction pip install spacy python -m spacy download en_core_web_sm # 12 MB — fast, sufficient for most prose # python -m spacy download en_core_web_trf # 500 MB — transformer-based, more accurate # Embedding pip install sentence-transformers # MiniLM downloads on first use (~80 MB) # Synthesis — compiles llama.cpp from source, takes 10–15 min on Pi 5 pip install llama-cpp-python # OS integration pip install watchdog # File system events pip install pdfminer.six # PDF reading pip install python-docx # DOCX reading # Run the existing tests to confirm nothing broke cd ~/nbsi && PYTHONPATH=. python3 run_tests.py # Must still show 33/33

## 1.4  Model downloads

Models are downloaded once and stored permanently. They do not update. Choose one synthesis model based on available RAM.

mkdir -p ~/nbsi-models # Pre-download MiniLM (80 MB) to avoid runtime delay python -c "from sentence_transformers import SentenceTransformer; \ SentenceTransformer('sentence-transformers/all-MiniLM-L6-v2')" # SYNTHESIS MODEL — choose one: # Option A: Qwen2.5 1.5B Q4 (~900 MB) — best balance, fits in 4 GB RAM wget -P ~/nbsi-models \ https://huggingface.co/Qwen/Qwen2.5-1.5B-Instruct-GGUF/resolve/main/qwen2.5-1.5b-instruct-q4_k_m.gguf # Option B: Phi-3 Mini 3.8B Q4 (~2.2 GB) — better quality, needs 6 GB RAM wget -P ~/nbsi-models \ https://huggingface.co/microsoft/Phi-3-mini-4k-instruct-gguf/resolve/main/Phi-3-mini-4k-instruct-q4.gguf # Option C: Qwen2.5 0.5B Q4 (~400 MB) — minimum viable, runs in 2 GB RAM wget -P ~/nbsi-models \ https://huggingface.co/Qwen/Qwen2.5-0.5B-Instruct-GGUF/resolve/main/qwen2.5-0.5b-instruct-q4_k_m.gguf

Model selection Start with Qwen2.5 1.5B Q4. It fits in 4 GB RAM alongside all other NBSI components, produces coherent path narration, and runs at roughly 10–15 tokens per second on a Pi 5. Upgrade to Phi-3 Mini only if synthesis quality is genuinely inadequate for your use case — it costs roughly 3× the RAM and 3× the latency.

# 2.  Extraction Layer — spaCy Pipeline

The extraction pipeline reads plain text and produces ConceptNodes and ConceptEdges that are fed directly into NBSISession.ingest_graph(). This replaces the LLM-based extraction in the full NBSI spec with a CPU-only NLP approach. No API calls, no GPU, no cost per document.

## 2.1  What spaCy provides

| spaCy feature | What it finds | Maps to NBSI |
| --- | --- | --- |
| Named Entity Recognition | People, places, organisations, dates, quantities | ConceptNode node_type='entity' |
| Noun chunks | Compound concepts: 'global warming', 'carbon tax' | ConceptNode node_type='concept' |
| Dependency parse | Subject–verb–object structure within sentences | ConceptEdge between source and target |
| Sentence boundaries | Clause-level segmentation | Sequential edge grouping |
| POS tags + lemmas | Verb type helps infer causal vs descriptive edges | Edge type classification |

## 2.2  Edge type inference rules

spaCy does not label relationships as causal or contrastive. Edge type is inferred from transition words and verb lemmas found within the sentence containing the two concepts.

| Signal found in sentence | Example | Edge type assigned |
| --- | --- | --- |
| Causal verb: cause, lead, produce, drive, trigger, generate | 'emissions cause warming' | causal |
| Marker: because, since, therefore, thus, hence, consequently | 'prices rise because demand increases' | causal |
| Marker: however, but, although, despite, whereas, yet | 'warming continues despite reductions' | contrastive |
| Marker: for example, such as, including, namely, consists of | 'renewables such as solar' | constitutive |
| Marker: before, after, then, subsequently, first, next | 'extraction then refinement occurs' | sequential |
| Definition pattern: X is Y / X means Y / X refers to Y | 'photosynthesis is the process' | constitutive |
| No pattern matched | any other sentence structure | semantic |

## 2.3  Implementation

# nbsi/ingestion/spacy_extractor.py import spacy from nbsi.graph.node import ConceptNode from nbsi.graph.edge import ConceptEdge CAUSAL_VERBS = {'cause','lead','produce','drive','trigger','generate','result','create'} CAUSAL_MARKS = {'because','since','therefore','thus','hence','consequently'} CONTRAST_MARKS = {'however','but','although','despite','yet','whereas','nevertheless'} CONSTIT_MARKS = {'such as','including','for example','namely','consists of'} SEQUENCE_MARKS = {'before','after','then','subsequently','first','next','finally'} class SpacyExtractor: def __init__(self, model='en_core_web_sm'): self.nlp = spacy.load(model) def extract(self, text: str, embedder) -> tuple[list, list]: doc = self.nlp(text) nodes, edges, label_to_node = [], [], {} # Noun chunks → ConceptNodes for chunk in doc.noun_chunks: label = chunk.text.lower().strip() if len(label) < 3 or label in {'it','they','this','that','we','you','i'}: continue if label in label_to_node: continue emb = embedder.encode([label])[0].tolist() node = ConceptNode( label=label, embedding=emb, node_type='entity' if chunk.root.ent_type_ else 'concept', activation=0.7, ) nodes.append(node) label_to_node[label] = node # Named entities not already captured by noun chunks for ent in doc.ents: label = ent.text.lower().strip() if label not in label_to_node: emb = embedder.encode([label])[0].tolist() node = ConceptNode(label=label, embedding=emb, node_type='entity', activation=0.75) nodes.append(node) label_to_node[label] = node # Edges from dependency parse — one edge per adjacent chunk pair per sentence for sent in doc.sents: etype = self._infer_edge_type(sent.text.lower(), sent) sent_chunks = [c for c in doc.noun_chunks if c.start >= sent.start and c.end <= sent.end] for i in range(len(sent_chunks) - 1): src = label_to_node.get(sent_chunks[i].text.lower().strip()) tgt = label_to_node.get(sent_chunks[i+1].text.lower().strip()) if src and tgt and src.node_id != tgt.node_id: edges.append(ConceptEdge( source_id=src.node_id, target_id=tgt.node_id, edge_type=etype, )) return nodes, edges def _infer_edge_type(self, sent_text: str, sent) -> str: for m in CAUSAL_MARKS: if m in sent_text: return 'causal' for m in CONTRAST_MARKS: if m in sent_text: return 'contrastive' for m in CONSTIT_MARKS: if m in sent_text: return 'constitutive' for m in SEQUENCE_MARKS: if m in sent_text: return 'sequential' for tok in sent: if tok.lemma_ in CAUSAL_VERBS and tok.pos_ == 'VERB': return 'causal' return 'semantic'

## 2.4  Exit criteria

- spacy.load('en_core_web_sm') succeeds without error

- A 1-page prose document produces at least 5 ConceptNodes and 3 ConceptEdges

- All returned nodes have non-None embeddings

- Edge types are varied — not all 'semantic' — for typical prose

- Extraction of one page completes in under 15 seconds on Pi 5

# 3.  Embedding Layer — MiniLM-L6-v2

The StubEmbedder in the existing code produces deterministic vectors from text hashes — correct for testing structural logic, wrong for semantic similarity. This section replaces it with MiniLM-L6-v2. The interface is identical: encode() takes a list of strings and returns a numpy array of unit vectors. One line changes in the entry point.

## 3.1  RealEmbedder implementation

# nbsi/embedder.py — add this class, keep StubEmbedder for tests from sentence_transformers import SentenceTransformer import numpy as np class RealEmbedder: """ MiniLM-L6-v2: 80 MB · 384-dim · ~0.3 s per sentence on Pi 5. Semantically meaningful cosine similarity — 'cat' is close to 'dog', far from 'democracy'. Drop-in replacement for StubEmbedder. """ DIM = 384 def __init__(self, model_name='sentence-transformers/all-MiniLM-L6-v2'): self.model = SentenceTransformer(model_name) def encode(self, texts: list[str]) -> np.ndarray: # normalize_embeddings=True returns unit vectors — cosine sim = dot product return self.model.encode(texts, normalize_embeddings=True) def similarity(self, a: list[float], b: list[float]) -> float: va, vb = np.array(a), np.array(b) denom = np.linalg.norm(va) * np.linalg.norm(vb) return float(np.dot(va, vb) / denom) if denom > 1e-10 else 0.0

## 3.2  Wiring into NBSISession

# main.py or wherever you construct the session from nbsi.embedder import RealEmbedder # changed from nbsi.lifecycle.structural_library import StructuralNodeLibrary from nbsi.session.session import NBSISession from nbsi.config import Config embedder = RealEmbedder() # was StubEmbedder() library = StructuralNodeLibrary() session = NBSISession(library, embedder, Config()) # Everything downstream is unchanged.

## 3.3  Batching rule

Always batch-encode during ingestion. A single call to encode() for 40 sentences costs roughly the same as 5 individual calls — the model startup overhead dominates per-call cost on CPU.

# WRONG — one call per sentence, very slow on Pi 5 for sentence in sentences: emb = embedder.encode([sentence])[0] # CORRECT — single forward pass for all sentences embeddings = embedder.encode(sentences) # shape: (N, 384) for sentence, emb in zip(sentences, embeddings): node = ConceptNode(label=sentence[:60], embedding=emb.tolist())

## 3.4  Performance on Pi 5

| Operation | Time on Pi 5 | Notes |
| --- | --- | --- |
| Single sentence encode | ~0.3 s | Acceptable for interactive query anchor finding |
| Batch of 20 sentences | ~1.5 s | Use batching during ingestion always |
| Full page (~40 sentences) | ~12 s | Main ingestion cost per page |
| Library match — 200 nodes | ~50 ms | Linear cosine search. FAISS drops to ~5 ms. |
| Query anchor finding — 200 nodes | ~50 ms | Same linear search in ConceptGraph |

## 3.5  Exit criteria

- RealEmbedder().encode(['test sentence']) returns numpy array of shape (1, 384)

- similarity('cat', 'dog') > 0.6 and similarity('cat', 'democracy') < 0.3

- run_tests.py still shows 33/33 after swapping RealEmbedder into the session fixture

- Full page batch encode completes in under 20 seconds on target hardware

# 4.  Synthesis Layer — llama-cpp

The synthesis layer takes the reasoning paths returned by beam search and produces natural language. The model is not reasoning from scratch — it is narrating structure that already exists. The graph found the paths. The model describes what they mean. This bounded, structured task is well within the capability of a 1–3 B parameter model.

## 4.1  Why a small model is sufficient here

Large models are large because they must hold world knowledge, multi-step reasoning, and language generation simultaneously. In the NBSI stack, the knowledge is in the graph and the reasoning is in the beam search. What remains for the model is: read three structured paths, understand which concepts they connect, and write a coherent paragraph. That is a language formatting task, not a knowledge task. A 1.5 B model handles it well.

## 4.2  Synthesiser implementation

# nbsi/synthesis/synthesiser.py from llama_cpp import Llama from nbsi.reasoning.conductivity import ReasoningPath from nbsi.graph.concept_graph import ConceptGraph class Synthesiser: def __init__(self, model_path: str, n_threads: int = 4): """ model_path : full path to the .gguf file n_threads : set to the number of Pi CPU cores (4 for Pi 5) """ self.llm = Llama( model_path=model_path, n_ctx=2048, # 2048 tokens is enough for 3 paths + answer n_threads=n_threads, n_gpu_layers=0, # CPU only — explicit verbose=False, ) def narrate(self, query: str, paths: list[ReasoningPath], graph: ConceptGraph) -> str: """ Narrate what the top paths mean in relation to the query. Returns grounded natural language. Does not hallucinate beyond the paths. """ if not paths: return 'No relevant paths found in the current session graph.' path_text = self._format_paths(paths, graph) prompt = self._build_prompt(query, path_text) result = self.llm( prompt, max_tokens=400, temperature=0.2, # Low — stay close to the paths stop=['\n\n\n', '</answer>'], echo=False, ) return result['choices'][0]['text'].strip() def _format_paths(self, paths, graph) -> str: lines = [] for i, p in enumerate(paths[:3], 1): d = p.to_dict(graph) chain = ' → '.join(d['path']) conf = d['conductivity'] lines.append(f'Path {i} (confidence {conf:.2f}): {chain}') return '\n'.join(lines) def _build_prompt(self, query: str, path_text: str) -> str: return ( 'You are reading reasoning paths from a knowledge graph.\n' 'Each path shows how concepts in the document connect.\n' 'Higher confidence means stronger grounding in the source.\n\n' f'Question: {query}\n\n' f'Reasoning paths:\n{path_text}\n\n' 'Answer based only on these paths. State what they show. ' 'Note confidence. Flag if the paths do not clearly answer the question.\n' 'Answer:' )

## 4.3  Integrating synthesis with the session

# Wrapper function — use this in main.py def query_and_narrate(session, synthesiser, query_text: str) -> dict: # Step 1: graph traversal — fast, always runs path_dicts = session.query(query_text) # < 100 ms if not path_dicts: return {'paths': [], 'answer': 'No relevant content found.'} # Step 2: get ReasoningPath objects for synthesiser query_emb = session.embedder.encode([query_text])[0].tolist() paths = session._query_engine.query(query_emb) # Step 3: synthesis — slow, model inference answer = synthesiser.narrate(query_text, paths, session.graph) # 20–60 s return { 'paths': path_dicts, # Structured data — show user the evidence 'answer': answer, # Natural language — the narrated conclusion }

## 4.4  Expected latency on Pi 5

| Model | Tokens / sec | 400-token answer | RAM |
| --- | --- | --- | --- |
| Qwen2.5 0.5B Q4 | ~25 tok/s | ~16 seconds | ~800 MB |
| Qwen2.5 1.5B Q4 | ~12 tok/s | ~33 seconds | ~1.5 GB |
| Phi-3 Mini 3.8B Q4 | ~4 tok/s | ~100 seconds | ~3.5 GB |

Streaming for interactive use For a conversational interface, stream tokens as they are generated rather than waiting for the full response. llama-cpp supports this via the stream=True parameter. The graph paths are available immediately (< 100 ms) and can be shown to the user while synthesis runs. The user sees evidence first, then narration — which is also the more honest presentation.

## 4.5  Exit criteria

- Llama(model_path=..., n_gpu_layers=0) loads without error

- narrate() returns a non-empty string for a hand-built 3-path input

- The response references at least one concept from the provided paths

- temperature=0.2 produces consistent answers across three runs on the same input

- Confirmed n_gpu_layers=0 — nvidia-smi or gpu-stat show zero GPU activity

# 5.  OS Integration Pipeline

The OS integration layer watches the local file system and feeds documents into the NBSI session automatically. This is the component that makes NBSI an ambient OS assistant rather than a tool you must invoke manually.

## 5.1  Supported document types

| Format | Extension(s) | Reader library | Notes |
| --- | --- | --- | --- |
| Plain text / markdown | .txt .md | open() — stdlib | Fast. Immediate. |
| PDF | .pdf | pdfminer.six | Most common document format |
| Word document | .docx | python-docx | Common for notes and reports |
| Calendar | .ics | icalendar | Events become temporal sequence nodes |
| Python source | .py | open() + ast | Imports and function names become entities |
| Email (Maildir) | no extension | mailbox — stdlib | Subject + body extracted as prose |

## 5.2  Document reader

# nbsi/os_integration/reader.py import os def read_file(path: str) -> str ¦ None: """Read any supported file to plain text. Returns None on failure.""" ext = os.path.splitext(path)[1].lower() try: if ext in ('.txt', '.md', '.py', '.js', '.ts', '.rst'): with open(path, 'r', encoding='utf-8', errors='ignore') as f: return f.read() elif ext == '.pdf': from pdfminer.high_level import extract_text return extract_text(path) elif ext == '.docx': from docx import Document doc = Document(path) return '\n'.join(p.text for p in doc.paragraphs if p.text.strip()) elif ext == '.ics': from icalendar import Calendar with open(path, 'rb') as f: cal = Calendar.from_ical(f.read()) lines = [] for component in cal.walk(): if component.name == 'VEVENT': lines.append(f"{component.get('DTSTART','')}: " f"{component.get('SUMMARY','')}. " f"{component.get('DESCRIPTION','')}") return '\n'.join(lines) except Exception as e: print(f'[reader] Failed to read {path}: {e}') return None

## 5.3  File system watcher

# nbsi/os_integration/watcher.py from watchdog.observers import Observer from watchdog.events import FileSystemEventHandler import os, threading, queue WATCHED_EXTS = {'.txt','.md','.pdf','.docx','.py','.ics','.js','.ts'} class NBSIFileWatcher(FileSystemEventHandler): def __init__(self, ingest_queue: queue.Queue): self.queue = ingest_queue self._seen = set() # Debounce rapid successive events on same file def on_created(self, event): if not event.is_directory: self._enqueue(event.src_path) def on_modified(self, event): if not event.is_directory: self._enqueue(event.src_path) def _enqueue(self, path: str): if os.path.splitext(path)[1].lower() not in WATCHED_EXTS: return if path in self._seen: return self._seen.add(path) self.queue.put(path) # Allow re-ingest after 10 s if the file changes again threading.Timer(10.0, lambda: self._seen.discard(path)).start() def start_watcher(watch_path: str, ingest_queue: queue.Queue): handler = NBSIFileWatcher(ingest_queue) observer = Observer() observer.schedule(handler, watch_path, recursive=True) observer.start() return observer

## 5.4  Ingestion worker

# nbsi/os_integration/ingestion_worker.py import queue, threading from nbsi.ingestion.spacy_extractor import SpacyExtractor from nbsi.os_integration.reader import read_file from nbsi.session.session import NBSISession class IngestionWorker: """ Background thread. Pulls file paths from the queue. Reads the file, extracts nodes and edges, ingests into the session. Runs at low priority so it never blocks an active query. """ def __init__(self, session: NBSISession, extractor: SpacyExtractor, ingest_queue: queue.Queue): self.session = session self.extractor = extractor self.queue = ingest_queue self._stop = threading.Event() self._thread = threading.Thread(target=self._run, daemon=True) def start(self): self._thread.start() def stop(self): self._stop.set() def _run(self): while not self._stop.is_set(): try: path = self.queue.get(timeout=1.0) self._ingest(path) self.queue.task_done() except queue.Empty: continue def _ingest(self, path: str): text = read_file(path) if not text or len(text.strip()) < 50: return print(f'[NBSI] Ingesting {path}') nodes, edges = self.extractor.extract(text, self.session.embedder) if nodes: result = self.session.ingest_graph(nodes, edges) print(f'[NBSI] Done — {result["nodes"]} nodes, {result["edges"]} edges')

## 5.5  Exit criteria

- read_file() returns non-empty string for a PDF, a DOCX, and a plain text file

- Creating a .txt file in the watched directory triggers ingestion within 5 seconds

- Modifying the same file a second time triggers re-ingestion after the debounce window

- Ingestion worker does not block the main thread during a long document parse

# 6.  Orchestration — Entry Point and Persistence

## 6.1  Graph and library persistence

The session graph and structural library must survive reboots. Pickle is sufficient for a home deployment. For production on a Pi (where power loss can corrupt writes), replace pickle with SQLite using the stdlib sqlite3 module.

# nbsi/persistence.py import pickle, os from nbsi.graph.concept_graph import ConceptGraph from nbsi.lifecycle.structural_library import StructuralNodeLibrary def save(obj, path: str): os.makedirs(os.path.dirname(path), exist_ok=True) with open(path, 'wb') as f: pickle.dump(obj, f) def load(path: str, default_factory): if not os.path.exists(path): return default_factory() with open(path, 'rb') as f: return pickle.load(f)

## 6.2  main.py — full entry point

# main.py import queue, os from nbsi.config import Config from nbsi.embedder import RealEmbedder from nbsi.session.session import NBSISession from nbsi.ingestion.spacy_extractor import SpacyExtractor from nbsi.synthesis.synthesiser import Synthesiser, query_and_narrate from nbsi.os_integration.watcher import start_watcher from nbsi.os_integration.ingestion_worker import IngestionWorker from nbsi.persistence import save, load from nbsi.lifecycle.structural_library import StructuralNodeLibrary from nbsi.graph.concept_graph import ConceptGraph WATCH_PATH = os.path.expanduser('~/Documents') GRAPH_PATH = os.path.expanduser('~/.nbsi/graph.pkl') LIB_PATH = os.path.expanduser('~/.nbsi/library.pkl') MODEL_PATH = os.path.expanduser('~/nbsi-models/qwen2.5-1.5b-instruct-q4_k_m.gguf') print('[NBSI] Loading structural library...') library = load(LIB_PATH, StructuralNodeLibrary) print(f' {len(library.nodes)} structural nodes') print('[NBSI] Loading embedder...') embedder = RealEmbedder() session = NBSISession(library, embedder, Config()) saved_graph = load(GRAPH_PATH, ConceptGraph) if saved_graph.node_count > 0: session.graph = saved_graph print(f'[NBSI] Restored graph: {session.graph.node_count} nodes') print('[NBSI] Loading synthesis model (this takes ~30 s on Pi 5)...') synth = Synthesiser(MODEL_PATH, n_threads=4) print('[NBSI] Ready.') ingest_queue = queue.Queue() extractor = SpacyExtractor() worker = IngestionWorker(session, extractor, ingest_queue) worker.start() observer = start_watcher(WATCH_PATH, ingest_queue) print(f'[NBSI] Watching {WATCH_PATH}') print('[NBSI] Commands: any question ¦ spec: <statement> ¦ quit') try: while True: raw = input('\n> ').strip() if not raw: continue if raw.lower() in ('quit','exit','q'): break if raw.startswith('spec:'): r = session.speculate(raw[5:].strip()) print(f'Speculation active: {r["spec_id"][:8]} ({r["edges_affected"]} edges affected)') continue print(f'[graph: {session.graph.node_count} nodes — traversing...]') result = query_and_narrate(session, synth, raw) if not result['paths']: print('No relevant paths found in current graph.') continue print('\nEvidence paths:') for p in result['paths'][:3]: chain = ' → '.join(p['path']) print(f' [{p["conductivity"]:.2f}] {chain}') print(f'\nAnswer:\n{result["answer"]}') except KeyboardInterrupt: pass finally: print('\n[NBSI] Saving state...') save(session.graph, GRAPH_PATH) save(library, LIB_PATH) observer.stop() worker.stop() print('[NBSI] Done.')

# 7.  Build Order and Checkpoints

Build in this order. Each phase has an explicit checkpoint that must pass before proceeding. Do not skip ahead — each layer depends on the one below.

| Phase | Task | Checkpoint | Est. time |
| --- | --- | --- | --- |
| 0 — Foundation | Clone nbsi_v1_external.zip. Install networkx, numpy, scipy. | run_tests.py shows 33/33 pass | 30 min |
| 1 — Extraction | Install spaCy + model. Implement SpacyExtractor. Test on a real document. | One page → ≥ 5 nodes, ≥ 3 edges. Edge types varied. Time < 15 s. | Half day |
| 2 — Embedding | Install sentence-transformers. Implement RealEmbedder. Swap into session. | 33/33 still pass. similarity('cat','dog') > 0.6. | 2 hours |
| 3 — Synthesis | Download model. Implement Synthesiser. Test narrate() on hand-built paths. | Non-empty response that references path concepts. n_gpu_layers=0. | Half day |
| 4 — Readers | Implement reader.py. Test read_file() on PDF, DOCX, TXT files you own. | Each format returns non-empty string. | Half day |
| 5 — Watcher | Implement watcher.py + IngestionWorker. Point at a test directory. | Create a .txt file → ingestion triggers within 5 seconds. | Half day |
| 6 — Persistence | Implement persistence.py. Test save/load for graph and library. | Restart process. Restored graph has same node count. | 2 hours |
| 7 — Integration | Wire main.py. Run full system. Ingest a real document. Ask a question. | Answer references concepts from the ingested document. | Half day |
| 8 — Pi tuning | On Pi 5: set MAX_NODES=150, BEAM_WIDTH=6, n_threads=4. Profile RAM. | RAM stable under 6 GB during ingestion. Query latency acceptable. | 2 hours |

The proof-of-life test Place a document you have never queried before in ~/Documents. Wait for the terminal to show ingestion complete. Ask a question whose answer is in that document. Verify that the evidence paths reference concepts from that document and that the answer is grounded in those paths rather than hallucinated from the model's weights. If this passes, the full lightweight stack is working end to end.

# 8.  Performance Targets and Limitations

## 8.1  Performance targets

| Operation | Pi 5 target | Pi 4 estimate | Notes |
| --- | --- | --- | --- |
| Ingest 1 page | ~60 seconds | ~2 minutes | spaCy parse + batch embed. One-time cost per document. |
| Graph traversal (query) | < 100 ms | < 200 ms | Pure CPU arithmetic. Fast regardless of hardware. |
| Synthesis — 400 tokens | ~35 s (1.5B model) | ~70 s | Stream tokens for interactive feel. |
| Library match — 200 nodes | ~50 ms | ~100 ms | Linear search. FAISS upgrade drops to ~5 ms. |
| RAM at rest | ~2.5 GB | ~2.5 GB | OS + embedder + model + graph at 150 nodes |
| RAM during ingestion | ~3.2 GB | ~3.2 GB | Spike during batch embedding of a full page |

## 8.2  RAM budget — Pi 5 with 8 GB

| Component | RAM | Notes |
| --- | --- | --- |
| OS + system processes | ~800 MB | Raspberry Pi OS Bookworm baseline |
| Python runtime + NBSI core | ~200 MB | Lightweight — no large frameworks |
| MiniLM-L6-v2 embedder | ~200 MB | Loaded once at startup, stays resident |
| Qwen2.5 1.5B Q4 model | ~1.5 GB | Loaded once at startup, stays resident |
| Session graph (150 nodes) | ~50 MB | Small — graph is topology not content |
| Structural library (100 nodes) | ~30 MB | Grows slowly across sessions |
| Headroom | ~5.2 GB | Comfortable — room for other Pi processes |

## 8.3  Known limitations

- spaCy edge type inference is grammatical, not semantic. It misses implied causality and metaphorical relationships. An LLM extractor produces richer edges. spaCy is the right starting point — upgrade the extractor if edge quality is insufficient for your documents.

- Synthesis latency at 35 seconds is slow for rapid conversation. It is acceptable for document analysis. Stream tokens or show paths immediately while synthesis completes.

- The structural library takes time to mature. MIN_CONFIRMATIONS requires patterns confirmed across multiple sessions on diverse documents. After roughly 20–30 sessions the library begins to meaningfully shape graph construction. A new installation starts without this advantage.

- Pickle persistence is fragile on power loss. For a Pi that may lose power, replace with SQLite (stdlib sqlite3) — wrap save() and load() in persistence.py with a transaction-safe SQLite write.

- MAX_NODES=150 is conservative for Pi 5 with 8 GB. If RAM is available and ingestion quality matters more than speed, raise it to 200 or 250. Monitor memory during ingestion with htop.

FAISS upgrade path The StructuralNodeLibrary.match() and ConceptGraph.find_similar_nodes() methods use linear cosine search — O(N) over all nodes. This is fine up to a few hundred nodes. When the library grows beyond 500 structural nodes, replace the internals of both methods with faiss-cpu IndexFlatIP. The interface is unchanged — the rest of the system does not know or care. On Pi 5, FAISS cuts library match time from ~50 ms to ~5 ms at 500 nodes.